## Slide 1: COMPASS
Project Status Document

## Slide 2: Near-Term Tasking
Task | Assigned To | Due Date | Status | Comments
Port to C++ | Valentine, Graves | 8/28/17 | In Progress | 
Update Documentation | Valentine | 8/28/17 | In Progress | 

## Slide 3: Current Focus
Description | Date
Porting to C++ from Java, creating project framework/documentation, and working through project logistics. | 8/17

## Slide 4: To-Do List
What? | Why?
Learn how telescope camera measures brightness. | Make sure method used in COMPASS is as accurate as possible
Learn blender (Material properties, model simplification). | Generate accurate models for simulations
Make sure RSO Center of Mass is at the origin. | Make sure RSO’s are rotating about the correct axis. Do this in CAD or with blender.
Work with SDC RADSat. | We give them info. They provide a satellite to observer that we have info on.
How OBJ handles materials. | More accurate models in program.
Update Documentation | README and Dev Guide. https://stackoverflow.com/questions/2304863/how-to-write-a-good-readme

## Slide 5: General Software Updates
What? | Reason/Description | Priority
Port to C++ | Added performance, more OpenGL support | High
Retrieve TLE’s from internet | Search by satellite number, name, or enter TLE manually | Medium
Create an installer | Batch file or EXE (Looks professional and makes it easy) | Low

## Slide 6: GUI Updates
What? | Reason/Description | Priority
Allow user to rotate camera. | See RSO from all angles. Default position will be telescope view | Low
User can access different “rendering modes” | Telescope view or up-close view. Different program implementations. | Medium
Create an output console. | Useful for debugging and being aware of the program’s status. | Medium
Graphing Mode | Load and view photometry data graphed on its own. (Show other sim data) | Medium
Live Graph | See brightness being graphed while you see the RSO rotate | High
Search web by RSO number for TLE | Makes it easy to get latest TLE | Low
Render model when selected | Just to see it and look around. Then start the simulation or playback | Low
Make resizable and maybe full screen | Get better at using QT and implement this later | Low
View satellite before sim | When a satellite is selected, render it with high ambient light for reference. | Low
Make toolbox fit contents | https://stackoverflow.com/questions/18575656/with-qtoolbox-which-setting-to-have-page-be-only-its-content-size | Low
Lock AR and make resizable | Lock GL aspect ratio and make window resizable | Low
Preview Mode | Create preview sim from Satellite menu with High ambient light | Low
Add more info to satellite menu | Add more relevant information to the satellite menu section | 

## Slide 7: Rendering System Updates
What? | Reason/Description | Priority
Render off screen | Faster, pre-calculate brightness | High
Render Environment and other light sources | Improves accuracy. Aids CV implementations. (Sun, Moon, Earth, Stars) | Medium
Shadows | Accuracy | High
Sphere Mapping | Accurate reflections | Medium
Normal Mapping | More accurate surfaces and materials | High
Material Properties | Accurate BRDF Data, etc. Make sure models are as accurate as possible | High
Texture Coordinate Mapping | Apply textures to the satellites | High
Geometry Shader to increase mesh resolution | Make sure the lighting is more accurate. Will be a performance hit… | Medium

## Slide 8: Simulation Updates
What? | Reason/Description | Priority
Model telescope and camera. | Increased accuracy. (Optical distortion, binning, noise, etc.) | Medium
Model orbital motion of the RSO. | Use to adjust brightness and account for apparent rotation due to motion. | High
Create accurate brightness model | Purpose of program. | High
Generate attitude from photometry | Purpose of program | High
Shape and Attitude from photometry | Secondary purpose if possible | Medium

## Slide 9: Solution Discussion

## Slide 10: Documentation
Create an INSTALL text file if the process is involved…

## Slide 11: User Interface - Functionality
Load a model of an RSO and its TLE into the program
Specify simulation parameters and render immediately (No photometry data generated) according to rotation/orientation parameters from the user
User can load an RSO, TLE, rotation/orientation, and time parameters and run a simulation to generate a photometry curve. This photometry curve can be viewed side-by-side with a rendering of the RSO to provide a means of visually correlating the data to the orientation of the RSO.
User can load an RSO model, TLE, and time-stamped photometry curve and the program will attempt to reconstruct the RSO’s orientation/rotation. It will produce a visual rendering of the RSO based on the input data.
Display a warning if Earth would be obstructing the view
Manual Mode: No data collection, just show real time graph and allow user to manipulate the attitude of the spacecraft and angle of light
Playback Mode: Save warnings in Sim Data, Output warnings to console during playback (e.g. View may be obstructed by earth or observation during day time)

## Slide 12: User Interface – Controls List
Use a Scrollable Area with a QT Toolbox? Use tabs as well if too much… Disabled invalid options based on settings using setDisabled(true)
General Commands (Not in a Tab/Toolbox, always available)
  Run
  Reset Camera
  Stop
  Exit
Settings
  Playback Mode, Simulation Mode , Graph Mode, reconstruction mode (Generate attitude, or shape, or whatever…) (Radio Buttons)
  OSCOM Mode, Photometry Mode (Radio Button Pair)
  Real-Time, Back-End (Radio Button Pair)
  Run From Simulation Parameters or From Manual Settings (Radio Button Pair)
  Allow User to move camera (Check box)
Run Parameters:
  TLE (Paste in Line or satellite number in line or new window to search by name)
  Observer Location (Geo Coordinates)
  Time of observation J-Date (Have a widget for Date and time? And a line for Epoch entry)
  Rotation vector/amount (Automatically fill when user rotates satellite)
  Angular velocity (Vector/amount)
  Light position (Manual setting when TLE and observer location not used)
  Altitude (Manual Setting) (ALLOW MANUAL SETTINGS TO BE EDITABLE DURING A SIMULATION RUN) (Default position, slider in middle. Move left to increase altitude)
  Pass Duration (No pass duration when manual. SIM DATA NOT RECORDED WHEN IN MANUAL MODE)
Playback Options – Autofill run parameters?
  Load Simulation Data (Have a combo box at the data directory and a browse button)
  Playback Speed (Slider)?
  Start time (J-Date time or relative time in recording), end time (Slider with exact numbers below in J-Date and Relative)

## Slide 13: User Interface – Controls List
Satellite Options
  Satellite Selection (Combo Box) (Selects the folder name)
  Configuration Selection (Combo Box) (Selects the configuration (model) within the folder)
  AddSat button (Add configurations as well)
  Add other config options as necessary…
  Maintain info on the satellite number (for finding TLE) and other Stats in File! Display information about it
Graph Options
  Select Data (Combo Box when in Graph Mode)
  Set Scale Manually (Slider and numbers)
  Hide Connecting Lines (Check Box)
  Spline mode??
  Add more as necessary
Reconstruction Settings
  User Defined Satellite or shape estimation (Radio Buttons)
  Load Simulation Data (Combo Box or Browse)
  Start Time/End time (Default to entire simulation) (Slider and text)
Telescope Parameters
  Worry about this later…. Magnification, Distortion Coefficients, aspect ratio, etc.
  Sample Rate

## Slide 14: User Interface - Design
QT GUI with an OpenGL Widget
Components:
  OpenGL Widget
  Tool Bar on Side
  Output Console
  Live Graph
  Progress Bar for back-end simulations?
Resizable or not?
Aspect ratio needs to reflect that of the telescope
  Window aspect ratio either needs to remain constant, or other parts of GUI need to expand (Expand the live graph?)
  Keep GL viewport constant aspect ratio, keep menu bar same width. Resize Graph and console to fit window size.
Look into QT Tab Widgets for render modes?

## Slide 15
Console Output Stuff
These are words that would be displayed
To provide info on the program as its running
Simulation status, load information, error messages, etc.
Time [s]
Menu Items ‘n Such
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Menu Items ‘n Such
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah

## Slide 16
Console Output Stuff
These are words that would be displayed
To provide info on the program as its running
Simulation status, load information, error messages, etc.
Menu Items ‘n Such
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Menu Items ‘n Such
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah
Blah Blah

## Slide 17
Console Output Stuff
These are words that would be displayed
To provide info on the program as its running
Simulation status, load information, error messages, etc.
Menu Items ‘n Such
Blah Blah
Blah Blah
The Chosen One

## Slide 18
Console Output Stuff
These are words that would be displayed
To provide info on the program as its running
Simulation status, load information, error messages, etc.
Menu Items ‘n Such
Blah Blah
Blah Blah

## Slide 19: Rendering the RSO
Rendering methods: Ray Tracing VS Rasterization
  Monte Carlo Ray Tracing algorithms: Trace light rays throughout a scene and simulate their interactions with the surfaces that they encounter. Visually: Extremely Realistic. Computationally: Extremely Expensive. Not Practical for the purposes of this program.
  Rasterization and Scanline Rendering: Converting vertex data from virtual models to pixel data. Renders the scene “line by line” producing rows of pixels at a time. Visually: Realistic when implemented with accurate shading algorithms. Computationally: Extremely cheap compared to Ray tracing.
  Although rasterization is not quite as accurate as ray tracing algorithms, the visual differences between these methods should have little effect on the apparent brightness of the RSO. (Still needs to be 100% confirmed. What is the resolution of the observational photometry data?)
  Phong Shading Algorithm: Interpolation algorithm based on the Phong reflection model to produce accurate renderings of virtual objects. Ignore ambient lighting component b/c no atmosphere.
  Use sphere mapping to accurately model reflections on metallic surfaces
  Implement shadow mapping algorithms to generate accurate shadows.
  Use accurate BRDF data to simulate material properties

## Slide 20: Rendering the RSO
  Render Modes
    Photometry Mode. Generates an up-close rendering to produce accurate photometry data.
    OSCOM Mode. Renders up close, then uses brightness to render a “telescope view.” This view will simulate the view from OSCOM telescopes (renders stars, models telescope characteristics, etc.)
    Playback: Can be applied to either rendering mode. Simulation data collected from previous runs can be used to create the rendering. (Everything works the same, but instead of generating photometry data, the recorded data is displayed live as the simulation is rendered). (Simulation data saves associated TLE as well)
  Simulation Modes
    Real-Time. Renders RSO according to simulation parameters. Calculates, records, and plots brightness in real-time. (May or may not be practical depending on whether or not the computer is fast enough (May save simulation data to a file if desired). If real-time, don’t allow the user to move the camera.
    Back-End. Renders the simulation “off-camera” as quickly as possible. Saves simulation data to a file. (Only available for photometry mode. Wouldn’t make sense for OSCOM mode)
Important!

## Slide 21: Modeling the RSO
Import CAD models to COMPASS directly using common vertex-based model formats. (STL, OBJ, and AMF)
Use Blender to import CAD models and apply colors/textures/material properties/Surface normal/etc. Export blender models into COMPASS
Use CAD models from SAIL CubeSats or Spacecraft Development Club’s RADSat.
NASA has various satellite models publicly available. Use for testing.
Have object files that contain the mesh, settings for the zoom amount based on satellite size, maintain different configuration models (e.g. solar panels retracted, antenna out, blah blah blah) etc…

## Slide 22: Rendering the Environment
RSO Position modelling: Use SGP4 orbit propagator library to accurately model the position/location of the RSO
Render the RSO from the perspective of the telescope, but much closer (almost like you could zoom in a ton with the telescope to produce a resolved image). This way, the change in brightness as seen by the telescope can be calculated more precisely.
Model the Sun, Moon, and Earth in their proper locations relative to the RSO (Probably using info from SGP4 or something similar). Create light sources at the location of each of these bodies that shine on the RSO(figure out proper intensities for these. Earth should definitely be considered. Moon is not as significant. Start with sun and go from there).
Render starfield
Rendering the environment should only be used for sphere mapping and User-End visualization. When rendering the pass used to calculate brightness, we don’t want to include the background in this calculation, just the RSO.

## Slide 23: Generating Photometry Curves
Use the “up-close” RSO rendering to accurately determine the RSO’s brightness throughout the pass (I have ideas on how to do this accurately, but I’m still not 100% sure… I’ll have to think about it more and do some research).
Produce a rendering pass from the perspective of the telescope as it would appear in actual observations. (i.e. not zoomed in anymore). The satellite now appears as a couple of pixels, but its brightness fluctuates according to the calculations made during the “up-close” rendering pass in addition to the brightness fluctuations associated with the observing system. Allows for greater precision than just rendering it from really far away in the first place.
Simulate environmental effects on the brightness of the object (atmospheric distortion, etc.)
Simulate the detector itself (data binning, camera noise, etc.)

## Slide 24: Reconstructing RSO Attitude/Rotation
Still need to look into it more, but I have some ideas.
According to Euler’s rotation theorem, any displacement of any body in which a point remains fixed in space can be reduced to a single rotation about a single axis. If the program is able to discern a periodicity within the photometry data, it can set the RSO’s rotational period to this value. It can then try a number of configurations/rotations and line up the peaks of the generated light curve with those of the observed light curve. It will run numerous simulations and attempt to narrow in on the configuration that produces the closest fit to the actual data.

## Slide 25: Shape Determination
Have not looked into this yet. I have no clue at this point :p

## Slide 26: Miscellaneous

## Slide 27: Resources
Description | Link
GitHub Repository | https://github.com/henry-valentine/COMPASS
Download Git | https://git-scm.com/downloads
Download QT Open Source | https://www.qt.io/download-open-source/?hsCtaTracking=f977210e-de67-475f-a32b-65cec207fd03%7Cd62710cd-e1db-46aa-8d4d-2f1c1ffdacea
3D Models From NASA | https://nasa3d.arc.nasa.gov/models
QT Designer Manual | http://doc.qt.io/qt-5/qtdesigner-manual.html
OpenGL Website | https://www.opengl.org/

## Slide 28: Helpful Links
Description | Link
Deploying project with QT | http://doc.qt.io/qt-5/windows-deployment.html
QT OpenGL | http://doc.qt.io/qt-5/qopenglwidget.html#details
QT Signals and Slots | http://doc.qt.io/qt-4.8/signalsandslots.html
QT Widgets tutorial | http://doc.qt.io/qt-5/gettingstartedqt.html
OpenGL Tutorial | http://www.opengl-tutorial.org/
QT Style Sheets | http://doc.qt.io/qt-4.8/stylesheet.html

## Slide 29: Legal Stuff
Must be Open Source since we’re using QT Open Source
QT Usage Requirements:
  Using parts of QT that are only available under GPL requires open sourcing of your application when distributing
  Must provide a relinking mechanism for Qt libraries
  Must provide a license copy & explicitly acknowledge Qt usage
  Must make a QT source code copy available for customers
  QT source code modifications aren’t proprietary
  Must make “open” consumer devices
  For Digital Rights Management see (L)GPL FAQ
  Special consideration should be taken when attempting to enforce software patents